## Slide 1: Town of Egg Harbor Broadband Task Force Update
Mission: Determine the feasibility of forming a Public/Private Partnership to provide reliable and affordable broadband service to the residents and businesses in our town.
4-15-24

## Slide 2: Broadband Task Force Initiatives:
Leverage work completed by other towns: (processes, surveys, RFI/RFP documents, funding models, contracts, etc.)
Task Force issued a detailed Request for Proposal (RFP) to 6 ISP’s
Task Force evaluated RFP’s and recommended to move forward with AT&T
Town Council signed Agreement with AT&T in December 2023
Task Force worked with AT&T & others to secure grants to offset project costs (secured grants of >$1M)
AT&T is currently working with the PSC to meet grant compliance requirements
AT&T has completed preliminary engineering & construction plans
AT&T plans to be taking orders later this fall and begin installations this winter
AT&T plans to complete the project in 12-18 months
4-15-24

## Slide 3: Project Cost Summary:
Cost of Broadband Project $8,597,195
AT&T Contribution $6,018,037 (70%)
TOEH Gross Contribution $2,579,159 (30%)
Broadband Government Grants ($1,153,200) (14%)
TOEH Net Contribution $1,425,959 (16%)
More Reliable, Scalable, over 50 X Faster Than Current Internet Speeds
4-15-24

## Slide 4: AT&T Proposed Consumer Pricing
Proposed AT&T Consumer Pricing | ACP Program |  | AT&T Consumer Plans |  |  | 
Speeds | * 100 Mbps | 300 Mbps | 500 Mbps | 1 Gbps | 2 Gbps | 5 Gbps
Monthly Service (Auto Pay Plan) | $30 | $55 | $65 | $80 | $115 | $185
Affordable Connectivity Program Discount | ($30) | ($30) | ($30) | ($30) | ($30) | ($30)
Monthly Service After Affordability Discount | $0 | $25 | $35 | $50 | $80 | $150
* ACP (Affordable Connectivity Program) provides discounted internet services to eligible households
* Seasonal Suspend allows customers to place their service on Vacation Hold twice per year

## Slide 5: Questions?
4-15-24